|  |  |
| --- | --- |
| **I-4 / 172nd Street Interchange Improvements**  ***and***  **Douglas Road Realignment**  **Cost Risk Assessment**  PREP MEETING: May 20, 2018  WORKSHOP DATES: June 7th and 8th, 2018  *Draft Report: August 24, 2019*  *Final Report: September 14, 2019* |  |
|  | |
| *Project Need* | |
| Provide the necessary transportation infrastructure to support the Blues County Comprehensive Growth Management Plan at the I-4/172nd Street Interchange in the interchange vicinity, while minimizing impacts to I-4. | |
| Maintain or improve circulation for Blues County Fairgrounds/Amphitheater events, emergency services/fire station complex/EOC. Provide traffic connectivity with circulating routes (12th/13th or Douglas). Provide bicycle and pedestrian connectivity consistent with local plans. Account for fish passage barrier culvert in project vicinity. | |
| *Project Description* | |
| Interchange improvements including roundabouts at the ramp terminals and local arterial connections, new bridges carrying I-4 traffic over 172nd Street, lengthening of northern ramps. | |
| *Legislative Intent (provide source and date)* | |
| Constructing interchange improvements to allow for commercial development in the area (TEIS – 6/10/18). | |

|  |  |
| --- | --- |
| Project Engineer: Griffin Munchy | 360-605-1234  Project Manager: Horst Bugburger | 360-605-1555 desk / 360-222-6666 cell  Design Team Leader: Dat Dang Nguyen/Calliope Catterwall | 360-888-7777 desk / 360-555-1111 cell | Risk Lead: *Walter Kensington*  Risk Analyst: *Pietro Mattaguise* |

**Table of Contents**

One-Pager: I-4 / 172nd St I/C Improvements

Executive Summary

|  |  |
| --- | --- |
| 1 Project Overview | 1-1 |
| Background  Scoping  Corridor concept  Site characteristics, features and context  Schedule  Pre-Design details |  |

|  |  |
| --- | --- |
| 2 Project Detail Report | 2-1 |
| Project Flowchart  Project Vicinity Map  Workshop notes |  |

|  |  |
| --- | --- |
| 3 Base Estimate Review | 3-1 |
| Base Cost Estimate review notes  Basis of Estimate |  |

|  |  |
| --- | --- |
| Appendix A Attendance |  |
| Appendix B Base Cost Estimates – complete spreadsheets |  |
| Appendix C Risk model inputs |  |
| Base Estimate and Risk ID Sheets  Risk Breakdown Chart |  |
|  |  |
| Appendix D Risk model outputs |  |
| Current Year and Year of Expenditure Dollars  Risk Management Plan |  |
|  |  |

PREP MEETING: May 30, 2019

WORKSHOP DATES: August 6th and 8th, 2018

*Draft Report: August 24, 2018*

*Final Report: September 18, 2018*