WSDOT CRA/CEVP(  WORKSHOP

SR ### Project Name (Book Title if available)

DATE

###### Building and Room Name

###### Address Line 1

### Address Line 1

Telephone Number of Reception Desk

Meeting Objectives:

- Common understanding among participants of the Cost Estimate Validation Process.

- Describe Project characteristics, schedule, cost, and risk issues.

- Validate project schedule and cost estimate.

- Review constraints and potential response strategies.

Participants:  	All Core CEVP Team members, be there at 8:00

##### Project Team Participants, be there at 8:30

Team Leader / Facilitator:  CREM Representative

| Day 1 | Topic | Lead |
| --- | --- | --- |
| 8:30 | Welcome, sign-in, updates, Etc. | CREM Office |
| 8:35 | Project Team Welcome – Introductions Agenda Review |  |
| 8:45 | CEVP Overview | CREM and/or Risk Leads |
| 9:00 | Review Common Assumptions | CREM and/or Risk Leads |
| 9:15 | Project Office Briefing Project Presentation Presentation of Project Estimate | Project Team |
| 9:45 | Project Specific Assumptions Build from Flowchart Blocks Flowchart Finalization & Concurrence Review Flowchart – Revise if necessary | Risk Lead/All |
| 10:15 | Issues of Concern (project team and subject matter experts) 15 min. Brainstorm | All |
| 10:30 | Break |  |
| 10:45 | Cost and Schedule Validation of Base Estimate/Validate Cost Assign duration for each Activity in Flowchart | Cost Lead/ All |
| 11:45 | Lunch |  |
| 1:00 | Cost and Schedule Validation of Base (continue) Estimate/Validate Cost Assign duration for each Activity in Flowchart | Cost Lead/ All |
| 2:30 | Break |  |
| 2:45 | Cost and Schedule Validation of Base (continue) Estimate/Validate Cost Assign duration for each Activity in Flowchart | Cost Lead / All |
| 4:00 | Identify Additional Information or Clarification Needed Continuing coordination of workshop (timing/communication/coordination with specialty groups); | All |
| 4:15 | Status and Next Steps out-brief (full group) | CREM Office/All |
| 4:30 | Adjourn |  |

DAY 2

| Day 2 | Topic | Lead |
| --- | --- | --- |
| 8:30 | Feedback – Discuss Preliminary Findings | All |
| 8:45 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 10:30 | Break |  |
| 10:45 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 11:45 | Lunch |  |
| 1:00 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 2:30 | Break |  |
| 2:45 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 4:00 | Identify Additional Information or Clarification Needed Continuing coordination of workshop (timing/communication/coordination with specialty groups); | All |
| 4:15 | Status and Next Steps out-brief (full group) | CREM Office/All |
| 4:30 | Adjourn |  |

DAY 3

| Day 3 | Topic | Lead |
| --- | --- | --- |
| 8:30 | Feedback – Discuss Preliminary Findings | All |
| 8:45 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 10:30 | Break |  |
| 10:45 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 11:45 | Lunch |  |
| 1:00 | Project Risk Assessment and Elicitation Identify, Screen and Quantify Risk Events | Risk Leads/ All |
| 2:30 | Break |  |
| 2:45 | Discuss how to use results Capture possible response strategies | All |
| 3:00 | Review Risk Management Planning (RMP Spreadsheet) | All |
| 4:15 | Next Steps, Assignments, Wrap-up Post Workshop Follow through: Project Team follow-up information due date: Base Estimate (revised) due date: Draft model results due date: Draft report due date: Project Team/CREM review comments due date: Final Report due date: Follow-up contact by CREM will occur: | CREM Office/All |
| 4:30 | Adjourn |  |