Sample Risk Elements

Cost Risk Assessment / Workshop Prep Information

# Technical Risks

- Design incomplete

- Right of Way analysis in error

- Environmental analysis incomplete or in error

- Unexpected geotechnical issues

- Change requests because of errors

- Inaccurate assumptions on technical issues in planning stage

- Surveys late and/or surveys in error

- Materials/geotechnical/foundation in error

- Structural designs incomplete or in error

- Hazardous waste site analysis incomplete or in error

- Need for design exceptions

- Consultant design not up to Department standards

- Context sensitive solutions

- Fact sheet requirements (exceptions to standards)

- Others

# External Risks

- Landowners unwilling to sell

- Priorities change on existing program

- Inconsistent cost, time, scope, and quality objectives

- Local communities pose objections

- Funding changes for fiscal year

- Political factors change

- Stakeholders request late changes

- New stakeholders emerge and demand new work

- Influential stakeholders request additional needs to serve their own commercial purposes

- Threat of lawsuits

- Stakeholders choose time and/or cost over quality

- Others

# Environmental Risks

- Permits or agency actions delayed or take longer than expected

- New information required for permits

- Environmental regulations change

- Water quality regulation changes

- Reviewing agency requires higher-level review than assumed

- Lack of specialized staff (biology, anthropology, archeology, etc.)

- Historic site, endangered species, wetlands present

- EIS required

- Controversy on environmental grounds expected

- Environmental analysis on new alignments is required

- Formal NEPA/404 consultation is required

- Formal Section 7 consultation is required

- Section 106 issues expected

- Project in an area of high sensitivity for paleontology

- Section 4(f) resources affected

- Project in the Coastal Zone

- Project on a Scenic Highway

- Project near a Wild and Scenic River

- Project in a floodplain or a regulatory floodway

- Project does not conform to the state implementation plan for air quality at the program and plan level

- Water quality issues

- Negative community impacts expected

- Hazardous waste preliminary site investigation required

- Growth inducement issues

- Cumulative impact issues

- Pressure to compress the environmental schedule

- Others

# Organizational Risks

- Inexperienced staff assigned

- Losing critical staff at crucial point of the project

- Insufficient time to plan

- Unanticipated project manger workload

- Internal “red tape” causes delay getting approvals, decisions

- Functional units not available, overloaded

- Lack of understanding of complex internal funding procedures

- Not enough time to plan

- Priorities change on existing program

- New priority project inserted into program

- Inconsistent cost, time, scope and quality objectives

- Others

# Project Management Risks

- Project purpose and need is poorly defined

- Project scope definition is poor or incomplete

- Project scope, schedule, objectives, cost, and deliverables are not clearly defined or understood

- No control over staff priorities

- Too many projects

- Consultant or contractor delays

- Estimating and/or scheduling errors

- Unplanned work that must be accommodated

- Communication breakdown with project team

- Pressure to deliver project on an accelerated schedule

- Lack of coordination/communication

- Lack of upper management support

- Change in key staffing throughout the project

- Inexperienced workforce/inadequate staff/resource availability

- Local agency issues

- Public awareness/support

- Agreements

# Right of Way Risks

- Utility relocation may not happen in time

- Freeway agreements

- Railroad involvement

- Objections to Right of Way appraisal takes more time and/or money

- Others

# Construction Risks

- Inaccurate contract time estimates

- Permit work windows

- Utility

- Surveys

- Buried man-made objects/unidentified hazardous waste

- Others

# Regulatory Risks

- Water quality regulations change

- New permits or new information required