| “One-pager” Summary | PROJECT NAME Project Location December 2009 | Thumbnail project vicinity map goes here. |
| --- | --- | --- |
| Project Description Describe the project: What is it intended to do? Where? How far along is the project? What is the current project phase? | CEVP Cost Range (opinion of cost range as of Dec 2009 project analysis) |
| Project Benefits Facilitate efficient movement of traffic through….. Adds capacity and enhances facilities thereby y; relieving existing and forecast congestion…. Improves access to and from --- - -- - - ---- -- and highway system; Provides essential access to the emerging - - - - - - - area. |  |
|  | CEVP Schedule Range (10th to 90th %-ile) |
|  | Ad Date | 06/2014 to 07/2015 | Probable ad date and completion date analysis of project in January 2010. |
|  | Construction Complete | 11/2016 to 02/2018 |  |
|  | Key Project Cost Risks (estimated ~ most likely impact value) |
| Key Assumptions Assumed a design-bid-build project. Funding is available for Preliminary Engineering, Right-Of-Way and Construction. Record of Decision anticipated by SEASON and YEAR. Design for this project is approximately 5% to 10% complete. | %p | Threats |
|  | 95 | ROW Plan delay, (~$3 M) |
|  | 50 | Higher PE costs (~$4 M) |
|  | 40/20 | ACME accommodations (~$1 M/~$7) |
|  | 20 | Partial R/W acquisitions become full takes (~$6M) |
|  | 75 | RR Crossing foundation/alignment concerns (~$1 M) |
|  |  | Opportunities |
|  | 20/10 | Design near 42nd Av connection (~$2 M/~$12 M savings) |
| Project History (key dates) <project team to provide> - examples… 1996 …. 2000…. 2009….. | %p | Key Project Schedule Risks (estimated ~most likely impact value) |
|  |  | Threats |
|  | 95 | ROW Plan delay, (~12 months) |
|  | 75 | Construction delays – cumulative (~5 months) |
|  | 25 | NEPA challenges (~12 months) |
|  | 20 | Partial R/W acquisitions become full takes (~6 months) |
| Level of Project Design |  |  |  |  |  |  | December 2009 |  |
|  | Low | Medium | High |  |  |  |

# Text boxes

Pre-Mitigated

Base Pre-Mitigated

― Cumulative Distribution Function